Příloha  č. 1 -  Description of general requirements for the Maintenance

The Maintenance is required to be provided as follows:

a) Planned Maintenance in accordance with the Aircraft Maintenance Program includes below mentioned activities:

| Code | Description | Time Frame (days) |
| --- | --- | --- |
|  | HOT SECTION INSPECTION TIME LIMIT EXTENSION |  |
| 5.12.2001 | 2x PHASE 1 | 1 + 1 |
| 5.12.2002 | 2x PHASE 2 | 1,5 + 1,5 |
| 5.12.2003 | 2x PHASE 3 | 0,5 + 0,5 |
| 5.12.2004 | 2x PHASE 4 | 0,5 + 0,5 |
| 5.12.2007 | PHASE 7 | 0,5 |
| 5-12-0B | PHASE B | 0,5 |
| 5.12.2018 | PHASE 18 | 1 |
| 5.12.2021 | PHASE 21 | 0,5 |
| A237001 | INSPECT COCKPIT VOICE RECORDER AND ULD: PHASE 21 |  |
| A313001 | INSPECT FLIGHT DATA RECORDER UNDERWATER LOCATING DEVICE (ULD): PHASE 21 |  |
| A530016 | GENERAL VISUAL INSPECTION OF THE TAILCONE UNDER FLOOR AREA AND TAILCONE STINGER GVI: PHASE 21 |  |
| B237003 | PINGER TEST CVR UNDERWATER LOCATOR BEACON ON RECORDER: |  |
|  | PH 21 |  |
| B313001 | OPERATIONAL TEST FDR UNDERWATER LOCATOR BEACON UNDERWATER LOCATING DEVICE (ULD) LOCATED ON THE FLIGHT DATA RECORDER: PH 21 |  |
| 5.12.2028 | PHASE 28 | 0,5 |
| 5.12.1953 | PHASE 53 | 0,5 |
| 5.12.1958 | PHASE 58 | 0,5 |
| A801101 | INSPECT STARTER/GENERATOR AUXILARY POWER AB UNIT (APU) STARTER GENERATOR BRUSH: PHASE 58 |  |
| 5.12.1959 | PHASE 59 | 1 |
| A361101 | GENERAL VISUAL INSPECTION PRECOOLER HEAT EXCHANGER : PHASE 59 |  |
| A561104 | INSPECT OPENABLE AFT SIDE WINDOW HINGE AND LATCH: PHASE 59 |  |
| 5.12.1967 | PHASE 67 | 0,5 |
| 5.12.1968 | PHASE 68 | 0,5 |
| 5.12.1969 | PHASE 69 | 0,5 |
| 57109 | 2x OIL FILTER CHANGE | 0,5 |
| 57159 | 2x MINOR INSPECTION | 1,5 |
| 312001A | 2x REPLACE BATTERY DIGITAL CLOCK | 0,5 |
| 499010 | 2x REMOVE CHIP DETECTOR, CLEAN, EXAMINE AND INSTALL | 0,5 |
| 731030 | 2x INSTALL NEW FUEL FILTER ELEMENT | 0,5 |
| 731100 | 2x INSPECT EMERGENCY FUEL SHUTOFF LEVER AND CABLE | 0,5 |
| 740010 | 2x CHECK SPARK IGNITERS FOR CLEANLINESS AND EROSION | 0,5 |
|  | 2x ENGINE REMOVAL AND TRANSPORT TO P & W OVH PLANT | 7 |
|  | 2x ENGINE INSTALLATION AND GROUND TESTING | 3 |

The Planned Maintenance also includes work ordered by contracting organization CAMO and / or arising from changes of the Maintenance Program MP-560XL-OKCAA-01 approved by the CAA of the Czech Republic on 23 JUN 2016, i.e. Maintenance Manual, Service Bulletins (SB) and Service Letters (SL).

b) Unplanned Maintenance arising from planned route maintenance findings, from maintenance in service station and from crew reports.

If necessary, replacement of spare parts which, as the case may be, need to be replaced, shall also be a part of the Maintenance. A list of spare parts which are supposed to be changed is stated below. The designated parts shall be changed, if necessary, within Unplanned Maintenance and installed to the Aircraft at the service station.

Designated spare parts:

Title, P/N

1.	ADU 822-1109-126 EX

2.	APU Startergenerator 991-2499-6 EX

3.	Wheel + tire assembly 6641650-15 EX

4.	BothWindshieldsR&R

5.	R&I Fuel Control Unit

6.	Brakes R&R(2) Both MLG

7.	AC Generator 9914435-8 EX

Spare parts will be requested on the basis of company catalogue an actual version of which is available as a part of electronic documentation: Cesview: Model 560XL, Combined Technical Library.

With regard to operation of the Aircraft purchase of spare parts for storage is not supposed to be requested due to economic reasons. All the designated components are marked with EX (Exchange) which means that during disassembly of a defective part the respective core unit will be sent without any delay to the manufacturer.

Both Planned and Unplanned Maintenance include:

● maintenance of the Aircraft as a whole,

● supply of spare parts specified on the basis of findings,

● issuance of CRS,

● communication with CAMO, data provision for creation of the document “Reliability Report” and Operator Maintenance Program,

● control and performance of AD´s (Airthworthiness Directives), binding and other selected SB and SL in cooperation with CAMO.

The Maintenance shall be performed in accordance with Manufacturer´s Maintenance Manual, Supplemental Manuals of STC holder and each time in accordance with Operator Maintenance Program (AMP).